PROJECT DESIGN PHASE

AGILE SPRINT PLANNING & VELOCITY REPORT

| Date: | 03 October 2026 | Team ID: | SWTID-2026-9936 |
| --- | --- | --- | --- |
| Project Name: | Auto Ticket Classification using Flow Designer | Max Marks: | 2 Marks |
| Team Lead: | Pavithran B | Team Members: | Poovendhiran C R, Rajasekara Babu, Prabhakaran M, Vishnu Priyan |

1. Agile Terminology & Story Point Scale

• Sprint: A fixed period or duration in which a team works to complete a set of tasks.
• Epic: A big task or milestone that is too large to complete in one sprint. It is broken down into smaller user stories.
• Story (User Story): A small task that represents a unit of work within an Epic.
• Story Point: A estimated number representing effort using a modified Fibonacci scale:
   - 1 Point: Very Easy task (e.g., set up global properties, update set creation)
   - 2 Points: Normal task (e.g., table schema setup, email preview check)
   - 3 Points: Moderate task (e.g., dependent field mapping, keyword rule configuration)
   - 5 Points: Difficult / Complex task (e.g., end-to-end flow logic, system testing & XML deployment)

2. Sprint Planning Breakdown (ServiceNow Implementation)

| Sprint | Epic | User Story (Task) | Story Points |
| --- | --- | --- | --- |
| Sprint 1 | Requirement & Setup (Epic 1) | Creation of Local Update Set 'Project Update Set' (USN1) | 1 |
| Sprint 1 | Requirement & Setup (Epic 1) | Document Navigational Paths & Business Use Cases (USN2) | 2 |
| Sprint 1 | Backend Development (Epic 2) | Custom Table Schema Setup 'u_incident_workflow' (USN3) | 2 |
| Sprint 1 | Backend Development (Epic 2) | Dependent Choice Mapping for Category & Subcategory (USN4) | 3 |
| Sprint 1 | Backend Development (Epic 2) | Group & User Reference Field Configuration (USN5) | 3 |
| Sprint 2 | Automation Flow Design (Epic 3) | Network Rule Flow: 'Wi-Fi' / 'Network' -> Category & Subcategory (USN6) | 3 |
| Sprint 2 | Automation Flow Design (Epic 3) | Hardware Rule Flow: 'Projector' -> Category & Subcategory (USN7) | 3 |
| Sprint 2 | Automation Flow Design (Epic 3) | Access Rule Flow: 'Password' -> Category & Subcategory (USN8) | 3 |
| Sprint 2 | Automation Flow Design (Epic 3) | Performance Rule Flow: 'Slow' -> Category & Subcategory (USN9) | 3 |
| Sprint 2 | Notification Engine (Epic 4) | Automated Email Notification Action Setup (USN10) | 3 |
| Sprint 2 | Testing & Deployment (Epic 5) | End-to-End Test Validation, System Email Log Audit & XML Export (USN11) | 5 |

3. Total Story Points & Team Velocity Calculation

Sprint 1 Total Points = 1 + 2 + 2 + 3 + 3 = 11 Story Points
Sprint 2 Total Points = 3 + 3 + 3 + 3 + 3 + 5 = 20 Story Points

Total Completed Story Points = 11 + 20 = 31 Story Points
Number of Sprints = 2 Sprints

Velocity Formula = Total Story Points Completed / Number of Sprints
Velocity = 31 / 2 = 15.5 Story Points per Sprint

Your team’s velocity is 15.5 Story Points per Sprint.